Quantra AI

Launch Checklist & Go-Live Plan

Sequenced operational steps from "built" to "live" · Confidential · June 2026

Engineering is largely done; what remains is operational. Work the phases top-to-bottom — each builds on the last. Tick the box, name an owner, and do not pass the go-live gate until every gate row is green. Owners are shorthand: ENG (engineering), FDR (founder / BizDev), LEG (legal/compliance), OPS (operations).

# Phase 0 — Pre-flight (company & accounts)

|  | Step | Owner | Depends on |
| --- | --- | --- | --- |
| ☐ | Register a company / legal entity for billing and contracts | FDR | — |
| ☐ | Trademark search for "Quantra"; secure domain + email | FDR | — |
| ☐ | Create accounts: hosting, Postgres provider, Resend, Stripe | OPS | — |
| ☐ | Decide pricing per tier and confirm currency/tax handling | FDR | entity |

# Phase 1 — Infrastructure

|  | Step | Owner | Depends on |
| --- | --- | --- | --- |
| ☐ | Provision managed Postgres; copy DATABASE_URL | ENG | accounts |
| ☐ | Deploy the app (Render/Railway/Fly or Docker) per DEPLOY.md | ENG | Postgres |
| ☐ | Point your domain at it; confirm automatic HTTPS | ENG | deploy |
| ☐ | Set all env vars; NODE_ENV=production (Secure cookies on) | ENG | deploy |
| ☐ | Confirm /healthz returns ok and storage = postgres | ENG | deploy |

# Phase 2 — Integrations (email & billing)

|  | Step | Owner | Depends on |
| --- | --- | --- | --- |
| ☐ | Verify sending domain in Resend; set RESEND_API_KEY + MAIL_FROM | OPS | accounts |
| ☐ | Create Stripe Pro & Ultimate prices (test mode first) | FDR | accounts |
| ☐ | Run the Stripe test-mode flow end-to-end (see STRIPE_TEST.md) | ENG | Stripe test |
| ☐ | Register live webhook; set STRIPE_* live keys; remove QUANTRA_DEV_BILLING | ENG | Stripe test passes |

# Phase 3 — Staging verification

Run the full DEPLOY.md §7 checklist against staging before launch:

|  | Step | Owner | Depends on |
| --- | --- | --- | --- |
| ☐ | Sign up → real verification email arrives → link verifies | ENG | email |
| ☐ | Forgot password → reset email → new password works | ENG | email |
| ☐ | Upgrade → Stripe Checkout (test card) → plan upgrades via webhook | ENG | billing |
| ☐ | Restart service → accounts, watchlists & plans persist (Postgres) | ENG | Postgres |
| ☐ | Rate-limits trip (login spam → 429); security headers present | ENG | deploy |
| ☐ | Export data + delete account both work | ENG | deploy |

# Phase 4 — Legal & compliance

|  | Step | Owner | Depends on |
| --- | --- | --- | --- |
| ☐ | Lawyer reviews Terms, Privacy & Refund docs for your jurisdiction | LEG | entity |
| ☐ | Fill governing law / company details into the legal pages | LEG | legal review |
| ☐ | Confirm GDPR / UAE PDPL basis; data-export & deletion verified | LEG | staging |
| ☐ | Confirm "educational, not advice" disclaimer on every surface | LEG | — |
| ☐ | List sub-processors (DB, email, Stripe, data vendor) in Privacy | LEG | — |

# Phase 5 — Go-live gate

Do not launch until every row below is ticked and green.

| Go-live gate — ALL must be green | Owner |
| --- | --- |
| ☐ HTTPS live; /healthz green; Postgres persistence confirmed | ENG |
| ☐ Real signup → verify → reset emails delivered | ENG |
| ☐ Stripe live checkout upgrades plan; portal cancels/downgrades | ENG |
| ☐ Legal docs reviewed & published; consent enforced at signup | LEG |
| ☐ Market-data licence in place OR pilot uses client data | FDR |
| ☐ Monitoring + error alerts + DB backups configured | OPS |
| ☐ Rollback plan written; on-call/owner identified | OPS |

# Phase 6 — Post-launch

|  | Step | Owner | Depends on |
| --- | --- | --- | --- |
| ☐ | Wire uptime + error monitoring and on-call alerts | OPS | launch |
| ☐ | Schedule automated database backups; test a restore | OPS | Postgres |
| ☐ | Add edge rate-limit / WAF if running multiple instances | ENG | scale |
| ☐ | Stand up a support inbox + response SLA | OPS | launch |
| ☐ | Begin the performance track record (below) | FDR | launch |

# Performance track record (credibility for "AI scores")

Competitors selling AI scores publish audited or transparent track records. Start logging from day one so you can make honest, defensible claims:

• Snapshot daily: store each asset’s Quantra Score and the realised forward return at fixed horizons (e.g. +5/+10/+30 sessions).

• Report hit-rate honestly: publish out-of-sample directional accuracy and the sample size; never imply guaranteed returns.

• Show the distribution, not just the average: include the probability cone and how often outcomes landed inside it.

• Third-party verification later: once there’s a meaningful sample, consider an independent audit of the methodology and results.

Quantra AI · Educational analysis tool — not investment advice. Verify all vendor terms and legal requirements for your jurisdiction. © 2026.