Quantra AI

Path to the First Paying Pilot

A practical, lowest-cost go-to-market plan  ·  Confidential  ·  June 2026

The core idea: sell a business-to-business pilot first, not direct-to-consumer. One paying client avoids consumer billing, marketing and scale — and the client’s existing market-data licence can cover the largest cost. Sell first, then build exactly what they need.

# The wedge: a paid B2B pilot

- Target: one broker, fintech or crypto app from the 106-firm UAE list.

- Offer: a 60–90 day paid pilot — Quantra embedded as a white-labelled microsite or analysis widget for the client’s users.

- Why it is cheapest: no subscription-billing build (invoice directly), no consumer auth at scale, and the client is the regulated entity — so your regulatory burden as a software vendor is far lower than giving advice yourself.

# Phase 1 — De-risk the data (the #1 blocker)

The current build runs on free/unofficial data endpoints that cannot legally or reliably support a paid product. Fix this first, cheapest option first:

- Shortcut (for the pilot): consume the client’s own market-data feed. Zero extra data cost and it avoids redistribution issues.

- Own licence (to be independent): adopt a vendor whose paid tier permits commercial use. Verify current pricing — it changes.

| Need | Cheap option | Approx / month |
| --- | --- | --- |
| Stocks + fundamentals + news/sentiment | Finnhub or Twelve Data | ~$30–80 |
| Fundamentals-heavy | Financial Modeling Prep | ~$22–80 |
| Crypto (commercial-licensed) | CoinGecko paid | ~$129 |
| Foreign exchange | Bundled, or paid FX | ~$0–15 |

Note: consolidating to one or two vendors keeps cost and complexity down. Watch the “redistribution” clause — showing data inside a client’s app may need a higher tier; the client-licence shortcut avoids this for the pilot.

# Phase 2 — Minimal productionisation

The existing Node server and static front-end deploy almost as-is. Build only what a pilot needs:

- Hosting: Render, Railway or Fly.io for the server (~$10–25/mo); front-end on Cloudflare Pages or Vercel (free).

- Per-client access: one API key per client plus basic usage logging — skip consumer login entirely for the pilot.

- Database: Supabase (Postgres, free tier) for keys and usage only.

- Reliability: reuse the existing cache, add retry/back-off, and a free uptime monitor.

- Billing: Stripe Invoicing (no code) for the pilot. Full subscription billing comes later, with the consumer product.

# Phase 3 — Legal & compliance minimum

- Entity: a low-cost home-jurisdiction company now; a UAE free-zone licence later if localising (budget ~$3–6k).

- Documents: Terms of Service + Privacy Policy (generator ~$10–30/mo, or a lawyer for a few hundred dollars). Keep the “educational, not advice” disclaimer everywhere.

- Trademark: search “Quantra” before printing more material — it may be taken; budget for a possible rename.

- Review: one lawyer hour over the pilot contract and disclaimer for the target market.

# Phase 4 — The pilot contract: promise vs. don’t

- Promise: analysis, the Quantra Score, probabilistic forecasts, reports and multi-currency; a stated uptime target (~99%); a support response time; a clear data-source caveat.

- Never promise: investment returns, “accurate predictions”, tradeable signals, or any regulatory cover for the client.

- Agree a success metric up front (e.g., user-engagement uplift, satisfaction) so the pilot can convert to an annual contract.

# Budget to first pilot

| Item | Estimate |
| --- | --- |
| Recurring: data + hosting + tools | ~$10–190 / month |
| One-time: legal & documents | $300–1,500 |
| One-time: entity (more for UAE free zone) | $0–6,000 |
| Pilot fee to charge the client | $3,000–15,000 (60–90 days) |

# First 30 days, in order

- Sell before you build: demo to 5–10 firms; secure one verbal “yes” to a paid pilot.

- Decide data: use the client’s licence, or sign one vendor and swap the data layer (the engine does not change — only the fetch endpoints).

- Deploy server + front-end; add per-client API key, usage logging and an uptime monitor.

- Legal: draft ToS/disclaimer, one lawyer review, quick trademark check.

- Invoice the pilot via Stripe Invoicing. You now have a paying customer.

# The honest framing

This reaches a real paying pilot in roughly three to six focused weeks for low hundreds of dollars a month — provided the design partner is secured first. It does not, by itself, make Quantra a direct-to-consumer SaaS; that is a later phase (consumer auth, subscription billing, scale infrastructure and an audited track record). And no plan can guarantee the pilot converts or that the market embraces the product — that is sales and product-fit. But this is the lowest-cost, lowest-risk way to find out, with someone else’s budget on the table.

Quantra AI · Educational analysis tool — not investment advice. Estimates are indicative; verify vendor pricing and legal requirements for your jurisdiction. © 2026.